Mid-Project Progress Report

Project: Smart Clinic Database System

1. Work Completed During This Period For the first half of this project, we have successfully completed our database planning and design phase.

Our team did analyze the project’s requirements, identify the major entities, and designed the database schema.

We created an ER/EER diagram, established relationships and cardinalities between entities, chose primary and foreign keys, and implemented a generalization/specialization to the Doctor entity. Furthermore, we started implementing the database in MySQL by creating a database, defined the tables with necessary constraints and inserted sample data into them. 

2. One Key Decision Made One major decision made was the inclusion of a separate table called Prescriptions in order to link the Tables Treatments and Medicines.

Rather than including the details about medicines directly in the Treatments table, we made a decision to implement a bridge table, as there was a many-to-many relationship that needed to be represented between Treatments and Medicines.

This decision helped the database to be more normalized and also removed redundant data. 

3. One Problem Encountered A problem faced by us while designing the database was that while defining the relationships between entities we had issues ensuring the database was normalized.

At one point in time, we faced problems with data repetition while implementing relationships and had difficulty in implementing the referential integrity. Through discussions and review of our design we altered our schema by creating the ‘Prescriptions’ table and defining new foreign key constraints that helped to overcome this problem.

4. Plan for the Next Period For the second half of the project, our aim is to finalize the SQL implementation.

This includes writing advanced SQL statements which cover JOIN statements, nested queries, Aggregate Functions, UPDATE and DELETE statements, views and triggers. Following the SQL implementation, we will be testing all our database procedures, verifying the results obtained, prepare the project report and document it.

5. Team Members' Contributions

| Team Member | Contribution |
| --- | --- |
| FAI ALMOHAISIN | Analyzed the project requirements, designed the ER/EER diagram, and identified entities and relationships. |
| Sabah Alharbi | Implemented the database schema in MySQL, created the tables, constraints, and inserted sample data. |
| Haya Adel Ben Saydan | Developed and tested SQL queries, including JOINs, nested queries, aggregate functions, views, and triggers. |
| Bishri Alsabih | Verified the database implementation, tested the outputs, prepared screenshots, and completed the project documentation and final report.. |